Assignment Activity

Renae Harewood

Information Technology, University of the People

MSIT 5910-01 Capstone Project

Dinesh Kumar Dharamdasani

April 19, 2026

- Defining the Problem Statement

Problem Context

The rapid adoption of cloud-based platforms has transformed how organizations manage communication, collaboration, and data storage. Solutions such as Microsoft 365 are widely used by small and mid-sized businesses (SMBs) due to their scalability, accessibility, and cost-effectiveness. However, despite these advantages, many SMBs lack structured governance and security frameworks to manage these environments effectively.

This problem falls within the domains of cloud computing and cybersecurity, where misconfigurations, weak identity management, and lack of monitoring significantly increase organizational risk. Research shows that cloud misconfigurations and poor access controls are among the leading causes of data breaches (Alharbi & Atkins, 2021). Additionally, organizations often fail to utilize built-in security tools, leaving systems exposed to threats such as phishing, unauthorized access, and data leakage (Behl & Behl, 2022).

Without centralized governance, administrative tasks such as user provisioning, access control, and compliance monitoring are handled inconsistently. This results in limited visibility, inefficient operations, and increased vulnerability to cyber threats.

Stakeholders

The primary stakeholders affected by this problem include:

- IT Administrators: Responsible for managing users, security configurations, and system monitoring. Lack of automation increases workload and risk of human error.

- Business Management: Faces financial and reputational risks associated with data breaches or operational disruptions.

- End Users (Employees): Depend on secure and reliable systems for daily operations; security failures can disrupt productivity.

- Customers/Clients: Their data may be exposed if proper safeguards are not in place, impacting trust and compliance.

- Regulatory Bodies: Organizations must comply with data protection regulations, and failure to do so may result in penalties.

Solving this problem will improve operational efficiency, strengthen security posture, and enhance trust across stakeholders.

Problem Statement

Small and mid-sized businesses using Microsoft 365 lack a centralized governance and security monitoring framework, resulting in inconsistent system configurations, limited visibility into user activity, and increased exposure to cybersecurity threats. This gap leads to operational inefficiencies, compliance risks, and potential data breaches, highlighting the need for a structured, automated, and scalable governance solution.

- Project Scope, Goals, and Expected Outcomes

Project Scope

This project focuses on the design and partial implementation of a Cloud Governance and Security Monitoring Framework within a Microsoft 365 environment. The scope includes:

- Configuring security controls such as multifactor authentication (MFA) and role-based access control (RBAC)

- Implementing audit logging and monitoring features

- Developing PowerShell automation scripts for user and license management

- Creating a centralized dashboard for monitoring system activity and compliance

Exclusions:

- Full enterprise deployment

- Integration with third-party security platforms

- Advanced AI-based threat detection systems

Assumptions and Constraints:

- Access to a Microsoft 365 environment for testing

- Limited timeframe (8 weeks)

- Use of built-in tools to minimize cost

Project Goals

- Specific: Design and implement a governance framework that improves visibility and security within a Microsoft 365 environment.

- Measurable: Achieve at least a 50% reduction in manual administrative tasks through automation and implement at least three security controls (e.g., MFA, RBAC, audit logging).

- Achievable: Utilize existing Microsoft 365 tools and PowerShell scripts within a controlled test environment.

- Relevant: Address real-world cloud security challenges faced by SMBs.

- Time-bound: Complete design, implementation, and evaluation within the 8-week capstone timeline.

Expected Outcomes

The project will deliver the following tangible outcomes:

- A functional prototype of a cloud governance framework

- Configured security policies (MFA, RBAC, logging)

- PowerShell scripts for automation of administrative tasks

- A monitoring dashboard for real-time visibility

- Documentation including system architecture, configuration steps, and user guidelines

These outcomes will demonstrate improved operational efficiency, enhanced security posture, and reduced administrative workload.

- Ethical and Security Implications

Ethical Issues

The project involves handling sensitive organizational and user data, which raises several ethical considerations:

- Data Privacy: Ensuring that user data is protected and only accessed by authorized individuals

- User Consent: Informing users about monitoring practices and data collection

- Fair Access Control: Avoiding bias in role assignments and permissions

- Intellectual Property: Ensuring proper use of tools, scripts, and documentation

Failure to address these issues could lead to ethical violations and loss of trust.

Security Implications

The proposed system must address key cybersecurity risks, including:

- Unauthorized Access: Weak authentication mechanisms can lead to account compromise

- Data Breaches: Misconfigured permissions may expose sensitive information

- System Vulnerabilities: Lack of monitoring increases the risk of undetected threats

- Insufficient Logging: Without proper logs, incidents cannot be effectively investigated

According to the National Institute of Standards and Technology, continuous monitoring and access control are critical components of a secure system (Rose et al., 2020).

Mitigation Measures

To address these risks, the project will implement:

- Multifactor Authentication (MFA): Strengthens user authentication

- Role-Based Access Control (RBAC): Ensures least-privilege access

- Encryption: Protects data in transit and at rest

- Audit Logging: Tracks system activity for accountability

- Compliance Alignment: Follows NIST Cybersecurity Framework guidelines

These measures ensure that the solution is both secure and ethically responsible.

- Project Planning Tools

Gantt Chart

The project will follow a structured timeline divided into key phases:

| Phase | Duration | Activities |
| --- | --- | --- |
| Planning | Week 1–2 | Define requirements, finalize proposal |
| Design | Week 2–3 | Architecture design, security planning |
| Implementation | Week 3–5 | Configure controls, develop scripts |
| Testing | Week 5–6 | Validate functionality and security |
| Documentation | Week 6–7 | Prepare reports and deliverables |
| Final Submission | Week 8 | Submit project and reflection |

The Gantt chart provides visibility into task dependencies and ensures timely completion (Project Management Institute, 2021).

Resource Justification Table

| Resource | Type | Purpose | Justification |
| --- | --- | --- | --- |
| Microsoft 365 | Software | Core platform | Required for implementation |
| PowerShell | Tool | Automation | Enables task efficiency |
| ProjectLibre | Software | Project management | Supports scheduling and tracking |
| Test Environment | Infrastructure | Safe testing | Prevents impact on production |
| Documentation Tools | Software | Reporting | Ensures clear deliverables |

Feasibility Checklist

| Feasibility Type | Assessment |
| --- | --- |
| Technical | Feasible using Microsoft 365 and scripting tools |
| Operational | Aligns with SMB operational needs |
| Economic | Low cost due to use of existing tools |
| Schedule | Achievable within 8 weeks |
| Risk | Manageable with proper planning and controls |

This checklist confirms that the project is practical and achievable within defined constraints.

Conclusion

This capstone project addresses a critical gap in cloud governance and security for SMBs using Microsoft 365. By designing a structured framework that integrates automation, monitoring, and security controls, the project provides a practical and scalable solution to a real-world IT problem.

The proposal demonstrates a clear problem definition, well-defined scope, measurable goals, and tangible outcomes. Ethical and security considerations are addressed through established best practices, while project planning tools ensure effective execution.

Overall, this project aligns with MSIT Program Learning Outcomes and provides a strong foundation for implementation, demonstrating both technical expertise and practical application in IT governance and cybersecurity.

References

Alharbi, F., & Atkins, A. (2021). Cloud computing security challenges and solutions for small and medium enterprises. Journal of Cloud Computing, 10(1), 1–15. https://doi.org/10.1186/s13677-021-00232-0

Behl, A., & Behl, K. (2022). Cybersecurity and cyberwar: What everyone needs to know. Oxford University Press.

Project Management Institute. (2021). A guide to the project management body of knowledge (PMBOK® Guide) (7th ed.). PMI.

Rose, S., Borchert, O., Mitchell, S., & Connelly, S. (2020). Zero trust architecture (NIST Special Publication 800-207). National Institute of Standards and Technology. https://doi.org/10.6028/NIST.SP.800-207